# CCM OilBathDryer Business Plan

Banking & Investment Document

Document ID: CCM-BP-001-BANK | Date: February 11, 2026 | Classification: Confidential

# EXECUTIVE SUMMARY FOR INVESTORS

## Investment Opportunity

€2-3 billion annual market with regulatory tailwinds. CCM technology offers 60% cost reduction for utilities and 40%+ gross margins for operators.

## Technology Validation

• 1,000+ operating hours (Project Cométha, Paris)

• Fraunhofer Institute certification completed

• Patented low-temperature process (120-180°C)

• >85% thermal efficiency demonstrated

## Strategic Partnerships

• Hochschule Zittau/Görlitz (HSZG): Applied R&D partner

• Fraunhofer Institute: Certification & EU market access

• Sorption Technologies: German manufacturing partner

## Market Traction

• 10,000+ target facilities in Germany

• €230-280/tonne current disposal cost (pain point)

• Regulatory drivers: EU Directive, phosphorus recovery (2029)

# 1. TECHNOLOGY DEEP DIVE

## 1.1 What is CCM OilBathDryer?

CCM (Continuous Contact Matter) OilBathDryer is a proprietary thermal drying system using heat transfer oil as the thermal medium. Unlike conventional dryers operating at 400-800°C, CCM operates at significantly lower temperatures (120-180°C).

Key Advantages:

• Energy savings of 50-70%

• Reduced thermal degradation of organic matter

• Safer operation (below auto-ignition temperature)

• Better final product quality (higher calorific value)

Technical Principle:

The system works on indirect heat transfer. Wet sludge contacts hot surfaces heated by thermal oil. The oil is heated in a separate circuit, allowing precise temperature control and energy recovery.

## 1.2 Technical Specifications (Validated)

Processing Capacity:        150 kg/h dry matter input
Moisture Reduction:         75-85% → 10-15%
Operating Temperature:      120-180°C
Thermal Efficiency:         >85% (certified by Fraunhofer)
Energy Consumption:         300-400 kWh/tonne
System Availability:        >95% (1,000+ hours demonstrated)
Volume Reduction:           80-90%
Footprint:                  42 m² (standard 40ft container)
Automation:                 Fully automated (PLC control)

## Comparison with Conventional Technologies

CCM          Belt Dryer    Drum Dryer    Solar
Temperature:        120-180°C    400-600°C     600-800°C     Ambient
Energy (kWh/t):     300-400      800-1,200     1,000-1,400   50-100*
Footprint:          Compact      Large         Large         Very Large
Final Quality:      Excellent    Good          Degraded      Variable
Time Required:      30-60 min    Hours         Hours         3-6 months

*Solar drying requires 3-6 months vs 30-60 minutes for CCM

# 2. MARKET ANALYSIS

## 2.1 Total Addressable Market (TAM)

European Sewage Sludge Market:
• Annual Production:     10+ million tonnes dry matter
• Growth Rate:           2-3% annually
• Disposal Cost Range:   €200-300/tonne (5-8% annual increase)
• Total Market Value:    €2-3 billion annually
• Treatment Plants:      25,000+ (EU)

## 2.2 Serviceable Addressable Market - Germany

Germany represents the ideal initial market:
• High disposal costs (€230-280/tonne)
• Stringent regulations (Klärschlammverordnung)
• Strong environmental awareness
• Proximity to manufacturing/partners

Market Segments:
• Large Municipal (>50k population):    1,200 facilities | €300M+ value
• Medium Municipal (10-50k):           3,500 facilities | €200M+ value
• Industrial (food, paper):              500 facilities | €75M+ value
• TOTAL GERMANY:                       5,200 facilities | €575M+ value

# 3. BUSINESS MODEL

## 3.1 Three Revenue Models

Model A: Equipment Sale

Containerized system, turnkey delivery. Customer purchases equipment outright.

Model B: Build-Own-Operate (BOO) - PREFERRED FOR SCALE

Zero-X owns and operates equipment on customer site. Customer pays per tonne processed. Long-term contracts (10-15 years).

Model C: Joint Venture

Partnership with regional utilities. Shared investment, shared risk, shared returns.

## 3.2 Unit Economics

Per Tonne of Dry Matter Processed:

Current Customer Disposal Cost:     €250/tonne
CCM Processing Cost:               -€100/tonne
                                    ───────────
Customer Net Savings:               €150/tonne (60% reduction)

Zero-X Revenue:                     €100/tonne
Zero-X Operating Costs:             -€55/tonne
                                    ───────────
Zero-X Gross Profit:                €45/tonne (45% margin)

Annual Economics (10 tonnes/day facility):
• Daily Throughput:      10 tonnes
• Annual Throughput:     3,650 tonnes
• Annual Revenue:        €365,000
• Annual Gross Profit:   €164,250 (45% margin)
• Payback Period:        4-6 years

# 4. RESEARCH PARTNERSHIPS (Risk Mitigation)

## 4.1 Hochschule Zittau/Görlitz (HSZG)

German University of Applied Sciences specializing in energy technology and environmental engineering.

Collaboration Areas:
• Process optimization for sewage sludge characteristics
• Thermal modeling and efficiency studies
• Pilot plant validation studies
• Student research projects and thesis supervision
• Applied research funding (BMBF, Sächsische Aufbaubank)

Strategic Value:
• Academic credibility for grant applications
• Access to German federal and state research funding
• Regional network in Eastern Germany
• Cost-effective R&D resources

## 4.2 Fraunhofer Institute

Europe's leading applied research organization with 30,000+ employees and 72 institutes.

Relevant Institutes:
• UMSICHT: Environmental, safety, energy technology
• IKTS: Ceramic technologies and systems
• ISE: Solar energy systems, energy efficiency

Strategic Benefits:
• Gold standard certification for EU market
• Access to Horizon Europe funding (€95B program)
• Network of 30,000+ researchers
• Brand recognition with government/industry
• Pathway to standardization (DIN/EN norms)

Certification Process (6 months):
1. Technical documentation review
2. Performance testing at Fraunhofer facility
3. Independent measurement and verification
4. Official certification report issuance

# 5. OPERATIONS & MANUFACTURING

## 5.1 Supply Chain

Core Components:
• CCM Drying Module:       Sorption Technologies (Germany) | 12-16 weeks
• Heat Exchangers:         Kelvion / Alfa Laval (Germany/EU) | 8-10 weeks
• Control System:          Siemens S7-1500 (Germany) | 4-6 weeks
• Thermal Oil System:      HTT / Paratherm (Germany) | 6-8 weeks
• Container (40ft HC):     Standard suppliers (Germany) | 2-4 weeks

Strategy: 80% German/EU sourcing for resilience and "Made in Germany" branding

## 5.2 Manufacturing Process

Location: Spinlab Leipzig facility

Assembly Timeline (7 weeks per unit):
Week 1:   Container preparation and modification
Week 2-3: Mechanical assembly of drying module
Week 3-4: Heat transfer system installation
Week 4-5: Electrical and control system
Week 5-6: Insulation and finishing
Week 6-7: Testing and quality control

Production Capacity:
• Initial (Spinlab):      2-3 units/month
• Expansion potential:    5-8 units/month
• Full-scale facility:    20+ units/month (future)

## 5.3 Service & Maintenance

Service Model:
• Remote Monitoring:    24/7 cloud-based SCADA
• Preventive Maintenance:  Monthly visits (Year 1), Quarterly thereafter
• On-Call Support:      24/7 hotline, 4-hour response
• Spare Parts:          Central warehouse (Leipzig), 48-hour delivery

Quality Certifications:
• CE marking (Machinery Directive 2006/42/EC)
• ISO 9001 (Quality Management)
• Fraunhofer certification

# 6. IMPLEMENTATION TIMELINE

## Phase 1: Foundation (Months 1-6)

Month 1:
• Finalize HSZG partnership agreement
• Initiate Fraunhofer certification process
• Secure first pilot site commitment
• Assemble core team (3-5 people)

Month 2-3:
• Begin technical documentation
• Order long-lead components
• Develop pilot installation plan
• Initial grant applications

Month 4-6:
• Manufacturing and delivery of first pilot
• Installation and commissioning
• Performance monitoring
• Case study preparation

Milestones:
✓ HSZG partnership executed
✓ Fraunhofer certification initiated
✓ First pilot operational
✓ 1,000+ operating hours accumulated

## Phase 2: Validation (Months 7-12)

Objectives:
• 2-3 reference sites operational
• Certification completed
• First commercial sales
• Grant funding secured

Key Activities:
• Second and third pilot installations
• Commercial product launch
• Trade show participation (IFAT Munich)
• Direct sales team hiring

Milestones:
✓ Fraunhofer certification received
✓ 3 reference sites operational
✓ First commercial order
✓ Horizon Europe consortium established

# 7. RISK ANALYSIS

## Risk Matrix

Technical Risks:
• Scale-up challenges          Impact: HIGH   | Mitigation: Pilot validation
• Feedstock variability        Impact: MEDIUM | Mitigation: Flexible design

Market Risks:
• Long sales cycles            Impact: HIGH   | Mitigation: BOO model
• Competition response         Impact: MEDIUM | Mitigation: IP protection

Financial Risks:
• Funding gaps                 Impact: HIGH   | Mitigation: Diversified funding
• Cash flow timing             Impact: MEDIUM | Mitigation: Phased investment

Operational Risks:
• Supply chain disruption      Impact: MEDIUM | Mitigation: Dual sourcing
• Regulatory changes           Impact: LOW    | Mitigation: Flexible design

## Key Risk Mitigation Strategies

Technical Risk Mitigation:
• Conservative design with safety margins
• Extensive pilot testing (3+ sites)
• Phased production ramp-up
• Performance guarantees with penalties

Market Risk Mitigation:
• BOO model eliminates CAPEX barrier
• Fraunhofer certification reduces perceived risk
• Reference sites demonstrate reliability
• Shared risk pilot programs

Financial Risk Mitigation:
• Grant funding reduces cash requirements (30-40%)
• Phased investment aligned with milestones
• Equipment sales generate immediate revenue
• Strategic investor backing for working capital

# CONCLUSION & NEXT STEPS

## Investment Highlights

✓ Validated Technology: 1,000+ operating hours, Fraunhofer certification

✓ Strong Market: €575M+ German market with regulatory tailwinds

✓ Competitive Advantage: 60% cost reduction, patented process

✓ Strategic Partners: HSZG, Fraunhofer, Sorption Technologies

✓ Scalable Model: BOO approach with recurring revenue

✓ Experienced Team: Zero-X / Exventure track record

## Immediate Next Steps

1. Finalize HSZG partnership agreement (Month 1)

2. Initiate Fraunhofer certification process (Month 1)

3. Secure first pilot site commitment (Month 1-2)

4. Complete funding round (Month 1-3)

5. Begin manufacturing first unit (Month 2)

## Contact Information

Zero-X Labs GmbH
Spinlab, Spinnereistraße 7
04179 Leipzig, Germany

Clemens Zeidler
Managing Director
zerox@exventure.co
+49 341 92881290

Document Control: Version 1.0 (Banking Edition) | February 11, 2026
Classification: Confidential - Banking & Investment Review
© 2026 Exventure GmbH / Zero-X Labs